## Slide 1
NAZARETH COLLEGE OF ARTS AND SCIENCE Affiliated To University Of Madras Re-accredited by NAAC with ‘B’ grade
SOFTWARE ENGINEERING
UNIT I
WATERFALL MODEL
CLASS :III BSC CS
SEMESTER: EVEN(2022-2023)
STAFF NAME: MS.S.V.RAJIGA
DEPARTMENT: COMPUTER SCIENCE

## Slide 2: Agenda
Topics:
  The Waterfall model of software development
  Testing under waterfall
  Pros and cons of waterfall development

## Slide 3: The “waterfall” model
Dates back to 1968!
Models software development as a linear multi-stage manufacturing process
  Linear: stages follow distinctly after each other, each stage feeds into the next stage only, any iterations and feedback happen within each stage only
Each stage must be completed before the start of the next stage
  Each stage is verified against the previous stage and then signed off
  No stage is complete without sign-off
Think of a waterfall tumbling down over several stages
  Water flows downhill only
First general attempt at software engineering

## Slide 4: Stages of the waterfall process
Decision stage
  Develop the business case
  Gather user requirements
  Write system specification (generally an SRS)
Design stage
  System design
  Component design
Development stage
  Build the components
Demonstration stage
  Testing
Order of implementation

## Slide 5: Features, pros and cons of waterfall
Each stage requires specific specialised skills (business analyst, system architect, developer, tester)
Documentation plays a key role
Stages can take a long time to implement
  Requirements may change during this period
Resulting product may not be what is needed

## Slide 6: Testing in waterfall
Testing mirrors the (sub)stages, in reverse order
Stage / Test:
  Component test: (unit test) verifies against component design
    Performed by developer or independent tester as white or black box test
    Challenges: see black box / white box testing
  Interface test (integration test): verifies against system design
    Performed by developer(s) or independent tester
    Challenges: is understanding of interfaces correct? Tests of this type tend to throw up a lot of issues.
  System test: verifies against system specification
    Performed by dedicated tester(s)
    Challenges: Ideally ought to be done in a production-like environment, which is difficult to establish for testing only
  Acceptance test: verifies against user requirements
    Performed by customer or dedicated tester(s)
    Challenges: Ideally ought to be done in user environment, which can be difficult to establish for testing only
  Release test: verifies against business case
    Performed by customer and or specialised operations team in live environment
    Challenges: business risk of failures becoming apparent at this stage

## Slide 7: Other types of testing
Portability testing
  Generally done by code inspection (at component test level) or during integration / system testing as black box tests
  Challenges: tends to throw up a lot of issues requiring significant additional development work
Smoke testing
  Superficial test of system before handover for proper system test to catch obvious faults
Usability testing
  Performed with the help of users to see how quickly users learn and operate the system
Load testing: ensure system can cope with expected maximum load.
  Challenges: replicating behavior of a large number of users, replicating physical environment (latency & bandwidth constraints)
  Stress testing: load testing to determine the maximum load that the system is able to support
Regression testing
  Used during component, interface and system test to ensure changes to a previous version don’t break functionality

## Slide 8: Waterfall - challenges
Non-overlapping nature of stages and tests means projects tend to take a long time
  Needs of stakeholders change over time
  What gets built may not be the right thing
Reliance on documentation means that a large amount of documentation needs to be managed
  Documents are difficult to keep up to date and consistent
  Documentation doesn’t capture informal knowledge of the actors in the various stages
    E.g., SRS contains lots of detail but may be relatively brief on “big picture” stuff because it requires domain knowledge, which developers may not have. So developers may fail to see the forest for the trees.

## Slide 9: Review
Which are the stages of the waterfall model?
Which types of testing correspond to these stages?
Name a few reasons that cause projects following the waterfall model to take a long time
What are the advantages and risks of the waterfall model?

## Slide 10
Thank you